## Slide 1: ACQUISITION PREPAREDNESS FOR PUBLIC HEALTH EMERGENCIES
General Services Administration (GSA)
Office of Governmentwide Policy (OGP)
March 2020

## Slide 2: Overview
In our ever changing environment where there can be uncertainty and unforeseen conditions that develop, there is a need to be more innovative with the ways we contract.
Contracts should be written with measures that cover unforeseen circumstances such as a public health emergency. Many of the measures can also prove useful in the event there are snow closures or even a Government shutdown.
For the purpose of this presentation, we will focus on the tools we as contract professionals have in our toolbox to help mitigate issues that can arise during a public health emergency.
Remember, GSA has the responsibility to protect human life and property.

## Slide 3
Existing Contracts

## Slide 4: Existing Contracts
When dealing with the unknowns of a public health emergency, it is critical that the acquisition workforce have a strategy for dealing with active contracts and the potential issues that can arise during this time.
The following slides intend to provide some guidance for how to proceed when the unexpected happens.

## Slide 5: 1. Take Inventory
First, create your contract inventory list for all active contracts.
Use your existing business systems or use the tools on the Acquisition Portal
  Instructions on how to get a list of your active contracts HERE
  Template on how to categorize your contracts HERE
Note: Contract inventory should be updated on a regular basis to save time for when the unexpected happens.

## Slide 6: 2. Telework
Now that you have an inventory of all of your active contracts, work with the program office to understand if the place of performance in the contract is accurate, and if telework can be utilized. Questions include:
  1. Can work under the contract be completed virtually (i.e. telework)?
  2. If the work can be completed virtually, does the contractor authorize their employee to work virtually as an alternative?
If it has been determined that work can be completed virtually, the contracting officer, COR, customer, and contractor should work together to execute virtual work protocols that will allow the contractor to continue to meet contractual obligations.

## Slide 7: 3. On-site
If the work cannot be done virtually and requires the contractor to be on-site, this can pose a challenge in the event there are building closures where a contractor reports to work or completes deliveries and/or if there are travel restrictions. Questions to ask:
  1. Are there contractors that perform work that is classified such that virtual work is not a viable option?
  2. Are there essential personnel still being required to report to work such as building managers or operational command center managers?
  3. Will contractor employees in positions such as security, cafeteria, custodian, etc. functions be still needed?
Services may not be needed if no one is allowed in the building during a closure, but if there are essential employees required to report then some functions may still be required. Those services may be required at a reduced level.

## Slide 8: 4. Options
  What are some options that a contracting officer possibly has to help with administration of a contract that has encountered an unforeseen circumstance such as a building closure, travel restrictions, delayed deliveries, etc.?
FAR 52.249-14 Excusable Delays
FAR 52.212-4(f) Excusable Delays (commercial contracts)
FAR 52.211-13 Time Extensions
GSAR 552.211-13 Time Extensions FAR 52.243-1 through 4 Changes
FAR 52.212-4 (c) Changes (commercial contracts)
FAR 52.242-14 Suspension of Work
FAR 52.242-15 Stop Work Order
  The next slide contains scenarios with possible resolutions for moving forward with the contract under a public health emergency.

## Slide 9: Scenarios
Contractor is required to travel for work but Government has suspended all government business-related travel due to public health emergency.
Possible Resolutions: Virtual meetings, stop work order, renegotiate and do contract modification.
Contractor is required to travel to conduct training at a location that has just been closed, however other locations are unaffected.
Possible Resolution: Contract can still proceed but there may be a need to descope if it isn’t feasible to conduct the training at a later time.
Contractor is at risk of not meeting a deliverable deadline because a subcontractor has been negatively impacted by the public health emergency.
Possible Resolution: Contractor should try to see if they can meet contract requirement by using another vendor. If not possible, contracting officer should see if making use of the excusable delay clause is an option.

## Slide 10
New Contracts

## Slide 11: New Contracts
For new contracts, there are a number of options that can be used to meet urgent requirements for supplies and services.
  FAR Part 18 for Emergency Acquisitions offer flexibilities for declared and non-declared emergencies. Under FAR Subpart 18.1, it identifies available acquisition flexibilities that may be used without an emergency declared while FAR Subpart 18.2 identifies the flexibilities that may be used only after an emergency declaration.
  Acquisition Letter MV-2011-07 Emergency Warrant Authority-Establishes GSA-wide expedited processes to modify or issue new warrants for personnel deployed to support emergency responses.